MODULES

0) One-time Platform Setup (do first)

0.1 Repos & environments

- Create two repos: chitrasethu-web (React), chitrasethu-api (Django).

- Create .env.example for both (list all secrets).

- Add pre-commit (black/isort/flake8), ESLint + prettier.

- Git flow: main (protected), develop, feature branches.

0.2 MySQL (AWS RDS)

- Create RDS MySQL: db.t3.micro (start), multi-AZ off (dev).

- Security group: allow from API EC2 only.

- Create DB chitrasethu.

- Django DATABASES DSN & ALLOWED_HOSTS wired.

- Run python manage.py migrate.

0.3 AWS S3 + CloudFront

- Create S3 bucket chitrasethu-media (Block Public Access = on).

- Create folder prefix structure: originals/, derivatives/, raw/.

- Create IAM role media-uploader-role with S3 Put/Get on bucket prefix.

- Create CloudFront distribution with S3 origin (Origin Access Control).

- Cache policy for long-lived derivatives; no cache for originals (private).

0.4 Email (pick one)

- SES (AWS)

  - Verify sending domain (add DNS), production access.

  - Create IAM creds for SES; store in Secrets Manager.

- Gmail API (if needed)

  - Google Cloud project → OAuth consent → enable Gmail API.

  - Create OAuth client, service account (if using).

  - Download creds JSON → keep in Secrets Manager.

0.5 CI/CD

- GitHub Actions: build & test on PR; lint checks.

- Dockerfiles for API & Web; docker-compose for local dev.

- Deploy target: EC2 or ECS Fargate.

- Env secrets in GitHub → short-lived OIDC to AWS (recommended).

0.6 Observability & security (minimum)

- Django: Sentry DSN, DRF throttling, CORS, JWT.

- CloudWatch logs/metrics; ALB access logs to S3.

- WAF on CloudFront (block common attacks).

- Backups: RDS automated snapshots; S3 versioning + lifecycle.

1) Authentication & User Management (Member 1)

Backend (Django + DRF)

- App skeleton: users/ with models User, Role (Customer/Photographer/Organizer/Admin).

- JWT auth: install djangorestframework-simplejwt; endpoints: /auth/register, /auth/login, /auth/refresh.

- OAuth: Google OAuth (python-social-auth or custom using Google identity).

- Profiles API: /users/me (GET/PUT), avatar upload (pre-signed S3 PUT).

- RBAC: permission classes (IsPhotographer, IsOrganizer, IsAdmin).

- Phone OTP (optional): stub service interface; later wire SMS.

- Guest token: short-lived JWT with restricted scopes (event view).

DB

- Tables: users_user, users_role, users_profile_social (links/handles).

- Indices on email, phone, role.

- Avatar key columns: avatar_s3_key, avatar_cdn_url.

Frontend (React)

- Pages: Login, Signup, Forgot Password, Social login callback.

- Global auth context (JWT storage in httpOnly cookie or memory + refresh).

- Profile page (bio, socials, avatar uploader → calls presign → PUT to S3).

- Route guards by role.

Testing/Done

- Can register/login with email + Google, edit profile, upload avatar, and role-guard works.

2) Photography Services & Booking Management (Member 2)

Backend

- Models: ServiceCategory, ServicePackage, Booking, BookingStatusHistory, Review.

- Photog calendar: availability model (weekday, time_range, travel_radius_km).

- Search API: /services/search (filters: category, location, rating, price).

- Booking flow APIs:

  - POST /bookings (customer → details: title, type, budget, date, location)

  - POST /bookings/{id}/accept (photographer)

  - POST /bookings/{id}/reject

  - POST /bookings/{id}/confirm (customer payment success)

  - GET /bookings?role=photographer|customer

- Payments: integrate Razorpay/Stripe test mode; webhook /payments/webhook to confirm booking.

- Reviews: POST /bookings/{id}/review after completion (rating, text).

DB

- Foreign keys: booking ↔ user (customer_id, photographer_id), package_id.

- Geo columns: location_lat, location_lng; add spatial index (optional).

- Status enum: REQUESTED→PENDING_ACCEPT→CONFIRMED→IN_PROGRESS→COMPLETED→CANCELLED.

Frontend

- Request form (event details, budget slider, date picker, map).

- Results list with filters (price, rating, category, distance).

- Booking details page with status timeline + actions (accept/reject/confirm).

- Payment checkout component; success/failure pages.

- Review modal post-completion.

AWS/Infra

- Secure the payment webhook with signature verification; store receipts.

Testing/Done

- Full happy path: customer requests → photographer accepts → payment → confirmed → complete → review appears on profile.

3) Media Management (Images, Videos, Galleries) (Member 3)

Backend

- Models: MediaAsset (type IMAGE/VIDEO/RAW), MediaDerivative, Album/Gallery linked to Event/Booking.

- Presign API: POST /media/presign (contentType, eventId, ownerId) → returns S3 PUT URL + s3_key.

- Ingest worker: S3 ObjectCreated → SQS → Lambda/ECS worker:

  - If image: generate thumb/md/lg (libvips), WebP/AVIF; strip EXIF for public.

  - If video: transcode to HLS via MediaConvert (or ffmpeg), generate poster.

  - Save MediaDerivative rows; set asset status=READY.

- Access API: GET /media/{id}/url (signed URL for private; CDN URL for public derivatives).

- Watermark job: produce watermarked preview variant.

DB

- Columns: owner_user_id, event_id, visibility (PRIVATE|EVENT|PUBLIC), hash_sha256, width/height, duration_sec.

Frontend

- Uploader (drag+drop, multiple, progress).

- Event/album gallery view (grid w/ lazy load, lightbox).

- Reactions/comments (calls messaging or dedicated endpoints).

- Download button (handles signed URL).

- Live gallery auto-refresh (websocket/subscription).

AWS

- S3 bucket policies + IAM for presign.

- MediaConvert job templates; output to derivatives/videos/....

Testing/Done

- Upload JPEG/MP4 → see processed derivatives load fast via CDN; private originals not publicly accessible.

4) Event & Community Features (Member 1 backend, Member 2 frontend)

Backend

- Models: Event, RSVP, EventStat.

- CRUD APIs: /events (create/update by organizer/photographer), /events/search (status: upcoming/live/past, category, location).

- RSVP APIs: POST/DELETE /events/{id}/rsvp.

- Engagement: POST /events/{id}/react, /events/{id}/comment.

- Stats cron: nightly aggregate likes/comments/uploads to EventStat.

Frontend

- Event discovery page (filters, map view).

- Event details (schedule, organizer, gallery, RSVP, reactions/comments).

- Community Buzz feed (events, posts, wins, leaderboards).

- Share buttons (social meta tags).

Testing/Done

- Create event → RSVP → live uploads show on event page; reactions/comments persist.

5) Photographer Profile & Marketplace (Member 2)

Backend

- Profile APIs: /photographers/{id} (services, pricing, portfolio, equipment).

- Portfolio: albums by category (Wedding, Fashion, etc.).

- Availability: GET/PUT schedule; block dates.

- Marketplace: Job model; APIs: list/post/apply; status changes; chat handoff to messaging.

DB

- photographer_profile, service_package, job, job_application.

Frontend

- Public photographer page (about, portfolio categories, reviews, packages).

- Studio dashboard (edit services/pricing, availability calendar, revenue snapshot).

- Jobs board (post, search, apply, manage).

Testing/Done

- Photographer can manage offerings and get discovered; customers see ratings and hire.

6) Messaging & Notifications (Member 3)

Backend

- Realtime stack: Django Channels + Redis (or Socket.IO with ASGI).

- Models: Thread, Message (text/file refs), Notification (type BOOKING, MEDIA, EVENT).

- REST + WebSocket:

  - /messages/threads (list/create)

  - /messages/{threadId} (history, pagination)

  - ws://.../ws/chat/{threadId} for live.

- Files in chat: use media presign; store references, not blobs.

- Push notifications: email via SES/Gmail for offline events; web push (VAPID) later.

Frontend

- Chat UI (threads list, unread badges, typing, attachments).

- In-app notifications bell (toast + inbox).

- Message search (server filter on text).

Testing/Done

- Two users can chat in real time; booking/media notifications appear instantly and via email when offline.

7) AI/ML (Recommendations, Moodboards) (Member 1)

Backend

- Embeddings service: choose model (e.g., sentence-transformers hosted) → index photographers, events, and photos metadata in vector DB (start with pgvector or simple cosine over cached embeddings).

- Recommenders:

  - /ai/recommend/photographers?forUser=...

  - /ai/recommend/events (based on tags, location, history)

- Photo auto-tags: background worker runs CV model to tag images (faces/genre).

- Content moderation: basic image/text moderation (rule-based first; ML later).

Frontend

- “For You” carousels (photographers, events, boards).

- Moodboard assist: suggest items based on current board content.

Testing/Done

- New user gets sensible recs; after interactions, recs adapt.

8) Photobooth & QR (Member 3, integrates Media & Events)

Backend

- Event.qr_token (signed, time-bound) → /events/{token}/gallery.

- Guest upload (restricted presign) and view with token.

- Auto-publish pipeline to event gallery.

Frontend

- QR landing → live gallery with auto-refresh.

- Quick save/share/download (respect visibility).

Testing/Done

- Scan QR at event → see photos appear in seconds.

9) Payments (Member 2)

Backend

- Create Payment model (amount, currency, provider, booking_id).

- Checkout session API → provider → webhook updates Booking status.

- Refund/cancel endpoints.

Frontend

- Checkout component; handle 3DS flows.

- Receipts page in user dashboard.

Testing/Done

- Payment success flips booking to CONFIRMED; receipts downloadable.

10) Admin & Analytics (shared)

Backend

- Admin endpoints for takedown, user moderation, revenue reports.

- Aggregations: DAU/WAU/MAU, bookings, GMV, top categories, download counts.

- CSV exports (admins/photographers).

Frontend

- Admin dashboard; Photographer analytics dashboard.

- Charts (bookings over time, top photos, revenue breakdown).

Testing/Done

- Admin can moderate and see health; photographers see business insights.